## Slide 1: Smart Schools Bond Act - Planning

## Slide 2: Smart Schools Bond Act of 2014
The Smart Schools Bond Act of 2014 was approved in a statewide referendum Nov. 2014
Authorizes state to borrow $2 Billion
  Improve educational technology and infrastructure
  To improve learning and opportunity for NYS students
Rush-Henrietta allocation $2,944,081
Fund availability does not expire
An Improvement Plan must be submitted
  Linked to district’s long-term educational planning and technology investments
  Provide learning opportunities beyond the class

## Slide 3: Smart Schools Investment Process
District Posts Preliminary Plan 30 Days
District Prepares Final Plan
Final Plan Board Approval
District Submits Final Plan
District Consults w/Stakeholders and Prepares Preliminary Plan
Preliminary Plan Board Approval
Public Notice and Hearing

## Slide 4
Seamless integration of technology devices in every R-H classroom that allows each student the automatic access to the Internet to obtain information, communicate & collaborate with others, and create products of their learning.
R-H Technology Plan
Vision

## Slide 5: R-H Technology Plan Outcomes
A Student-Empowered Learning Environment
21st Century Skills and Literacy integrated into the curriculum
Timely Access to Data to Inform Instruction

## Slide 6: Categories Not Allowed in Requests
  Professional development
  Staffing
  Ongoing technical support
  Software
  Subscription services
  Phone system

## Slide 7: Project Categories Allowed but Not Applicable to Rush-Henrietta
Replacement of Classroom Trailers
Connectivity Projects for Communities
Pre-Kindergarten Classrooms- SED says we are unable to use for Kindergarten project at Vollmer
Student Devices- With Current 5 year technology Plan no need to use this funding for devices

## Slide 8
Chart: 
| Crane | Fyle | Leary | Sherman | Winslow | Burger | Roth | Webster | Sperry | Vollmer
2013-14 | 2.8889 | 2.6271 | 2.9235 | 2.5749 | 2.4146 | 1.1729 | 1.7593 | 2.4412 | 4.4275 | 1.3778
2014-15 | 1.5108 | 1.5192 | 1.6715 | 1.4739 | 1.6849 | 0.81095 | 0.98878 | 1.25 | 3.1312 | 0.88
2015-16 | 1.0448 | 1.0093 | 0.97623 | 0.92229 | 1.0314 | 0.68776 | 0.72906 | 1.0444 | 1.7913 | 0.88

## Slide 10: Project Categories
School Connectivity
  High speed broadband
  Wireless connectivity
High Tech Security Features

## Slide 11: School Connectivity Proposal
  Wireless Access Points
  Wired switch system
  Servers and storage
  Ethernet wiring

## Slide 12
Camera
Wireless
access
point
Laptop
Edge
switch
Printer
Desktop
Servers
Storage
Internet
Core switch

## Slide 13: Wireless Infrastructure Upgrade Benefits
  Enables increased density of student machines in classrooms
  Directly supports online testing
  Allows increased streaming of video and audio simultaneously
  Faster connections
  Commonality of Infrastructure
  Best scenerio for Bring Your Own Device (BYOD)

## Slide 14
WiFi Standards
Standard | Year | Theoretical Speed (Mbps) | Actual Speed (Mbps)
802.11b | 1999 | 11 | 3
802.11ag | 2003 | 54 | 20-30
802.11n | 2009 | 600 | 40-70
802.11ac | 2013 | 1,300 | 100-400

## Slide 15: Wireless Access Point Upgrade
Current fleet of Meru access points started being installed 6 - 7 years ago
Phase 1 (2016-17)
  Wireless 802.11ac Wave 2 Upgrade – 300 devices
Phase 2 (2018-19)
  Replace 350 devices – current industry standard
  Industry Standard- Meru bought out, technology being phased out
  Select new district standard – Cisco or Aruba
  Faster connections
  Commonality of Infrastructure

## Slide 16: Wireless Access Points Upgrade Costs Phase 1 (2016-17)
Description | Cost
300 wireless 802.11AC Access Points | $240,000
Redundant controllers capable of supporting >700 WAPs each | $50,000
Web based wireless monitoring system | $2,000
Guest portal system that supports extended term BYOD and guest users | $25,000
Licensing to support 5,000 district devices, 2,000 BYOD student devices and 500 concurrent guest devices | $45,000
Phase 1 Wireless Upgrade | $362,000

## Slide 17: Wireless Access Points Upgrade Costs Phase 2 (2018-19)
Description | Cost
350 wireless 802.11AC Access Points | $255,000
Licensing & support for above units to support 5,000 district devices, 2,000 BYOD student devices and 500 concurrent guest devices | $70,000
Phase 2 Wireless Upgrade | $325,000
Total Wireless Upgrade | $687,000

## Slide 18: Wired Switch System Upgrade
Adoption of 2.5Gbps switch technology in network closets
  Fully supports new 802.11AC wave 2 technologies
  Required to support more intense end-user experience
    Faster speed
    Videos, etc.
  Initiate three year upgrade to encompass all district buildings
  Supports connections from new Wireless 802.11 access ports
  Provides higher density of use, increased volume of content delivery (video, etc.)
  Current 1 Gb switches will lose manufacturer support in 5 yrs

## Slide 19: Wired Switch System
Description – Phase 1 | Cost | Year
Top of Rack 2.5 Gbps switches | $200,000 | 2016 - 17
Edge port 1 Gbps switches | $180,000 | 2016 -17
Phase 1 Wired Switch Upgrade | $380,000 | 
Description – Phase 2 | Cost | Year
Top of Rack 2.5 Gbps switches | $200,000 | 2018 -19
Edge port 1 Gbps switches | $180,000 | 2018 -19
Phase 2 Wired Switch Upgrade | $380,000 | 
Total Wired Switch Upgrade | $760,000 | 

## Slide 20: Data Center Upgrade
R-H currently has two Data Centers – HS and TOC
  Provide redundancy/disaster recovery
  Ongoing balances load to maximize capacity
Data Centers host majority of district systems
  Active Directory
  Applications / Student file storage
  Backup, monitoring and database servers

## Slide 21: Data Center Upgrade
Description | Cost | Year
Replacement of current servers | $150,000 | 2018 -19
SAN (Storage Area Network) Replacement (1 each site) | $50,000 | 2016-17
Total for Data Center upgrade | $200,000 | 

## Slide 22: Elementary Wiring – CAT6
R-H currently has three types of data wiring – CAT 5, CAT 5e and CAT6
  CAT5 (oldest) – is in elementary buildings
  CAT6 is current standard – is in secondary bldgs.
New wireless standard 802.11 works best with CAT6
  Maximizes capacity and speed
  Works with CAT5 but doesn’t utilize full capacity
Relocate ethernet drops in secondary buildings (center of room vs. corner for TV system)
Upgrading each elementary building as funds are available

## Slide 23: Technology Proposal Recap
District Technology Infrastructure
  Wireless Access Points
  Wired switch system
  Servers and storage
  Ethernet wiring

## Slide 24: Security Proposals
Public Address Systems
Security Cameras

## Slide 25: Security Systems - PA Systems
Mass notification / Public Address System-all schools
  Multi-function PA system
  Signboard, synchronized clock, bell scheduler, two-way communication, scrolling text & configurable strobe flashers
  Provides emergency notification – can also be sent to cell phones
  Replaces current 15+ year old systems
  Current system no longer has technical support

## Slide 26: Security Systems - Security Cameras
Upgrade Security cameras and servers
  Many of current servers in building are at 5 year expected life
  Seven buildings have servers with capacity less than recommended 30 days storage
  No remote monitoring of building servers, failures not known until physically inspected
  Consolidate to central storage – 24 hour system monitoring, 30 day + storage capacity for all buildings, reduces number of building servers to five Virtualize NVR servers, add to central cluster
  Districtwide replace all analog cameras with 16MP cameras and add additional cameras

## Slide 27: Security Systems Total
Description | Cost | Year
PA system replacement – all schools | $512,000 | 2018 -19
Up to 32 additional cameras | $90,000 | 2017 -18
Video management system upgrade | $84,000 | 2016-17
Centralized video storage server | $157,000 | 2016-17
Analog exterior zoom cameras replaced with 16MP cameras | $145,000 | 2017 -18
Total for All Security Projects | $988,000 | 

## Slide 28: Smart Schools Investment Cost Summary

## Slide 29: Smart Schools Investment Process
SED Staff Review and Approve Plan
SSBA Review Board Review and Approve Plan
District Begins Project(s)
District Submits Reimbursement Request(s)
SED/State Reimburses District
District Submits Final Plan
[START]